Erik Talvi & Paul Gentemann
CS460 Project Timeline

Download Usurper Timeline Update

Week 1) Neither of us has written a browser plugin before. To that end, we will have to spend the first week going through tutorials to figure that aspect out. Concurrently, we will have to hammer out implementation details, as we find ways that will be easier to code, or that will make the final product more robust or user-friendly. Also, as a precursor to the actual coding, we will have to make a git or svn repo so that we can work together.
Week 2) By 11/5, we should have enough of an idea how to proceed that we can actually start writing code. We will start with the barest of bones, just to get the proof of concept working, and iteratively add the features in order of importance. Prior to this, we will have to decide on this importance hierarchy, but that will likely have to be determined after we have the skeleton working.
Week 3) The skeleton should be working by 11/12.
Week 4) This will be a week of padding, in case we run into difficulties in any or all of the above steps, so we expect a pretty good skeleton or better by 11/19.
Week 5) That leaves 11/20 through 11/27 to flesh out details and readjust our course, if needed.
Week 6-7) From 11/28 to 12/1, we won't do anything. That leaves 12/2 to 12/8 to finish up our work, and two days to put together a presentation to share with the class.